CuSAT Rectification and Readiness Report

Project: Custom Security Assessment Tool
Prepared on: 30 April 2026
Workspace: C:\Personal Corner\College\Java Notes & Projects\CuSAT - Copy

Purpose. This document records the issues identified in the first project phase, the code rectifications applied locally, the current project constraints, and the recommended next steps for Phase 2.

1. Executive Summary

CuSAT is now a working defensive scanner prototype with safer validation, improved host reachability handling, concurrent TCP connect scanning, corrected risk scoring, and actual exported text reports.

The project remains a rule-based exposure assessment tool. It is not an exploitation framework and should continue to be positioned that way.

The repository now has a rewritten README that matches the current implementation instead of the earlier aspirational scope.

2. Key Issues Found in the Original Phase 1 State

A single HIGH finding could still produce an overall LOW risk, which made the report misleading.

Invalid targets were not rejected early enough.

Host discovery relied too heavily on a weak reachability path and could abort scans too early.

Port defaults and scan settings were duplicated across files instead of centrally managed.

The scanner ran sequentially and left available performance on the table.

The README claimed text export support that the code did not actually implement.

The test files existed but were empty, so the project had no meaningful regression coverage.

3. Rectifications Applied

Risk scoring was corrected so one HIGH finding now results in an overall HIGH risk unless a CRITICAL finding is present.

Scan request defaults now flow from shared constants rather than duplicated hardcoded lists.

Host discovery now uses several TCP fallback probes instead of only one port.

The orchestrator now validates targets properly and no longer aborts the entire scan immediately when discovery is inconclusive.

Port scanning now uses bounded concurrency to reduce total scan time while keeping memory usage linear in the number of ports.

Service names are now attached to open ports using the existing service detector.

Console reports now share one render path with exported text reports, and reports are saved into output/reports.

Timeline separators were converted to ASCII-safe formatting for cleaner cross-terminal output.

The three existing empty test files were populated with JUnit-based test cases for scoring, port scanning, and network utility behavior.

The Maven build file was updated with Surefire and Exec plugin entries to match the documented commands.

4. Files Updated

src/main/java/com/cusat/core/ScanOrchestrator.java

src/main/java/com/cusat/input/ScanRequest.java

src/main/java/com/cusat/logic/RiskScorer.java

src/main/java/com/cusat/report/ReportGenerator.java

src/main/java/com/cusat/report/TextReportWriter.java

src/main/java/com/cusat/report/TimelineBuilder.java

src/main/java/com/cusat/scanner/HostDiscovery.java

src/main/java/com/cusat/scanner/PortScanner.java

src/main/java/com/cusat/util/Constants.java

src/test/java/com/cusat/logic/RuleEngineTest.java

src/test/java/com/cusat/scanner/PortScannerTest.java

src/test/java/com/cusat/util/NetworkUtilsTest.java

pom.xml

README.md

5. Performance and Code Quality Improvements

Time complexity remains O(P) for P ports, but wall-clock time is reduced by parallel execution across a bounded thread pool.

Memory usage remains O(P) because results are still stored once per port.

The scanner remains simple enough for a first academic project while now being easier to explain and defend in a project review.

The exported report path is now real, which improves demo value and submission readiness.

6. Constraints Recommended for the Project

Restrict the project to authorized security assessment and reporting use cases.

Do not add exploitation, payload delivery, password attacks, persistence, or evasion modules.

Keep a clear default warning that only owned or explicitly authorized systems may be scanned.

For future external machine support, add explicit authorization checks, safer scan profiles, and audit logs.

Choose and add an explicit open-source license. MIT is the simplest recommendation for a student project; Apache-2.0 is a good alternative if you want explicit patent language.

7. How to Implement Licensing

Add a LICENSE file at the project root.

Add a short License section in the README.

Keep author attribution in the README or repository metadata.

If you want broad reuse with minimal friction, choose MIT. If you want stronger conditions on reuse, consider GPL-3.0 instead.

8. Recommended Phase 2 Work

Externalize rules to configuration or JSON instead of hardcoding them.

Wire BannerGrabber, HttpInspector, and TlsInspector into the live scanner path.

Add JSON output first, then PDF and DOCX reporting from the same structured data model.

Introduce stronger scan profiles such as quick scan and full scan.

Add support for authorized external or private-network targets with explicit safeguards.

Expand tests once Maven is installed locally.

9. Verification Notes

The updated main source set was compiled locally with javac.

The application was executed against 127.0.0.1 after rectification.

The console output now reports High risk correctly for the observed localhost findings.

A text report is now exported into output/reports during scan completion.

Maven tests could not be executed in this environment because Maven is not installed here.

10. Current Readiness Snapshot

| Area | Status | Notes |
| --- | --- | --- |
| Build with javac | Ready | Verified locally |
| Maven workflow | Partial | pom.xml updated, Maven not installed here |
| CLI scan demo | Ready | Verified against localhost |
| Text report export | Ready | Writes into output/reports |
| PDF/DOCX scan reports | Pending | Recommended for Phase 2 |
| Test coverage | Basic | Three starter JUnit files now populated |

Conclusion. The local copy is now in a much better state for explanation and submission. It is still a prototype, but it now behaves more consistently, documents itself more honestly, and has a clearer Phase 2 direction.